## Slide 1
Modernisation of Control System for injector chain (ion sources, UNILAC, TK)
  Complete modernisation  beyond scope of this presentation
  Main objectives: Fit for FAIR (e.g. booster mode) and keep the system operable
Replacement of UNILAC controls is a complex endeavor
Lessons learned from replacement of SIS18/ESR controls
Careful planning & communication is the key for success
  Project plan revised in 05/2023
  Commissioning 2025 aligned with strategic operation schedule
  Detailed planning to be further refined in 11/2025 (BEA/OPE/…)
Injector Controls Upgrade Project
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023

## Slide 2
Main considerations
  Support beamtimes 2024 and 2025
  Extend operation of legacy control system ACC6 & Pulszentrale
  Assure readiness of new control system LSA & DM for beamtimes 2025 and 2026
  Minimize risk and effort
Risk Mitigation
  "Emergency System" for BT 2025
  Intermediate development step
UNILAC Controls Transition Decision on Strategy for 2024-26
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023

## Slide 3
UNILAC Controls Transition Timeline until 2026
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023
Obligations

## Slide 4
UNILAC Controls Transition Timeline until 2026
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023
Top level
milestones

## Slide 5
UNILAC Controls Transition Timeline until 2026
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023
Testing
periods

## Slide 6
UNILAC Controls Transition Timeline until 2026
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023
Legacy
system
maintenance

## Slide 7
Stepwise adaptation, extension and development of existing control system
Support of other departments essential (BEA, SYS, OPE)
APP development effort exceeds capacity
UNILAC Controls Transition Milestone Overview until 2026
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023

## Slide 8
LSA setting supply of 47 magnets of 3 device types @HSI
Supply settings for identical beams from both old and new control system
Also tested for different beams from new control system (not shown)
UNILAC Controls Transition Highlight: First LSA@UNILAC Test in Dry-run 08/2023
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023
Old
New
Should be identical!
small deviations ⇒ check
large deviations ⇒ error found

## Slide 9
Extend operation of legacy control system
  Software: end of life ⇒ use extended support, check availability after patching
  Hardware: obsolete
    short-term: maintain or exchange where necessary
    long-term: upgrade path to new technologies, go as soon as possible
  Maintenance: loss of experts
Migration, development of new control system
  Short time, few development cycles  request additional testing possibilities, concentrate on basic operability, new features later
  Loss of experts and expertise of the legacy system
Commissioning of new control system for beamtime 2026
  Learn and benefit from commissioning experience at SIS18 and ESR
  Close coordination with OPE and users in preparation of the beamtime 2026
UNILAC Controls Transition Strategy and Challenges
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023

## Slide 10
List of Applications / Mapping of Functionality exists
First rough planning done
Detailed planning in work
Controls Upgrade for UNILAC Control Room Applications (1)
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023
New Applications
  IonSource  in work
  Spectrum  started
  UNILAC What’s Running  2025 (first mock-ups started)
  Profile Grid Protection App  2025
  BTM GUI (2 step approach)  2025
  HF App  2024/25
  Faraday-Cup-Panel App  2024/25
Adaptation of existing new Apps
  MASP GUI for UNILAC  2024
  Snoop GUI for UNILAC  2024
LSA Data Supply
  UNILAC Machine Model  Peter Gerhard, S. Jülicher (in work)
  SVÜ (Fast beam loss control) Data Supply  2025

## Slide 11
Work started
Test use of first applications targeting the Ion Sources already in the Engineering Run:
  IonSource Application for HLI, Profile Grid Application, IonSource sequences, Emittance App
Lots of upgrade tasks, new applications as well as adaptations of existing applications
Tight resource constraints
  Estimates exceed capacity of the team
  Mitigations
    FAIR "urgent items support contract" (Cosylab), work started
    Labour leasing (Arbeitnehmerüberlassung/Ferchau)  no candidate yet
    Early re-staffing of open position for the early retirement  urgently needed, blocked
Controls Upgrade for UNILAC Control Room Applications (2)
BEAM TME RETREAT 2023
BEAM TIME RETREAT 2023